## Slide 1
Systems Development Methodologies

## Slide 2: Module Agenda
Assessing the Systems Development Methodologies
Page 269

## Slide 3: Assessing the Systems Development Methodologies
Each has strengths and weaknesses related to their ability to:
  Incorporate user involvement
  Be flexible to changing requirements
  Ensure that security elements are not forgotten in the rush to develop and implement the project
  Ensure that testing is thorough and complete
  Properly document the system
  Formally review and approve the system before being put into production
Page 270

## Slide 4: Waterfall
Each phase is completed in sequence (consecutively) and contains a list of activities that must be performed before the next phase begins
Page 270

## Slide 5: Spiral Method
Each phase adds a risk assessment review
Schedules and estimated costs to complete are revised each time the risk assessment is performed
The decision as to whether to continue or to cancel the project is made based on the results of each of these risk assessments
Page 270

## Slide 6: Clean-room – Zero Defect Approach
A method of controlling defects by writing code correctly the first time rather than trying to find the problems once they are there
Focuses on “defect prevention” rather than “defect removal”
Reduced development time is achieved through an incremental development strategy and in not having to rework the code
This method spends more time in the design phase rather than in the testing, etc., phases
Page 271

## Slide 7: Structured Programming Development
The methodology promotes discipline, allows introspection, and provides controlled flexibility
It requires that processes be defined, development be modular, and each phase subject to reviews and approvals
It also allows for security to be added in a formalized, structured approach
Page 271

## Slide 8: Iterative Development
This model allows for successive refinements of requirements, design, and coding
The scope of the project may be exceeded if clients change requirements
In addition, changes in requirements, design, and specifications make it difficult to ensure that security controls are adequate in the new product
Page 271

## Slide 9: Joint Analysis Development (JAD)
A management process based on having key players communicate at critical phases of the project, which helps developers work effectively with users
The focus is on having the people who actually perform the job (those who have the best understanding of the job) work together with those who are designing a solution
JAD-facilitation techniques bring together a team of users, expert systems developers, and technical experts throughout the development life cycle
Page 272

## Slide 10: Prototyping
The objective is to build a simplified version (prototype) of the application, release it for review, and use the feedback from the users (clients) to build a second, better version; this is repeated until clients are satisfied with the product
It is a four-step process:
  Initial concept
  Design and implement initial prototype
  Refine prototype until acceptable
  Complete and release final version
Page 272

## Slide 11: Modified Prototype Model (MPM)
Allows for the basic functionality of a desired system or component to be formally deployed very quickly
This relies on the concept that most functionality is provided by 20% of the software code, so breaking the system into small sections that will provide basic function and then building the systems as a series of small functional sections will speed up the development process
Page 272

## Slide 12: Exploratory Model
A set of requirements is built with what is currently available or known — but with the acknowledgement that some of the requirements are not yet known or understood and will require “exploration” as the system begins to take shape
Assumptions are made as to how the system might work and further insights and suggestions are combined to create a usable system
This is often done when developing a system with new technology or a re-engineered business process
Page 273

## Slide 13: Rapid Application Development (RAD)
RAD is a form of rapid prototyping that requires strict time limits on each phase and relies on tools that enable quick development
This may be a disadvantage if decisions are made so rapidly that it leads to poor design
Page 273

## Slide 14: Agile Development
A description of development with short development iterations to reduce risk
Like extreme programming, agile requires highly skilled small teams that are designing, developing, and testing their work in small functional components and through continuous review ensuring that it is working correctly
Page 273

## Slide 15: Computer Aided Software Engineering (CASE)
The technique of using computers to help with the systematic analysis, design, development, implementation, and maintenance of software
CASE is most often used on large, complex projects that involve multiple software components and many people
It provides a mechanism for planners, designers, code writers, testers, and managers to share a common view of where a software project is at each phase of the life cycle process
Page 274

## Slide 16: Component-based Development
The process of using standardized, building block components that can be used to assemble (rather than develop) an application.
The components are encapsulated sets of standardized data and standardized methods of processing data that together offer economic and scheduling benefits to the development process.
Page 274

## Slide 17: Reuse Model
An application built from existing components
Page 274

## Slide 18: Extreme Programming (XP)
XP follows a specific structure designed to simplify and expedite the process of developing new software
XP teams design software for specific functionalities without adding any functionalities not specifically requested that might slow down the process, and keep the development course simple through systematic and regular testing and design improvements
Page 274